| GE 402 MANAGEMENT OF ENGINEERING PROJECTS |
| --- |
| Department of Civil Engineering King Saud University |
| Course Description: GE 402 Management of Engineering Projects (Required for a BSCE degree) | Introduction for project management objectives. Planning construction projects. Scheduling using arrow networks. Scheduling using activity-on-node and precedence methods. Scheduling using Program Evaluation and Review Technique. Resource levelling and allocation. Project time-cost trade-off Contractual and organizational approaches. Financial management. Updating construction schedules. Project cost control. Engineering administration. Introduction to computer applications. 3 (3,1,0) |
| Prerequisite | Ninth level |
| Course learning Objectives | Students completing this course successfully will be able to Formulate a complete plan for an engineering project. Apply the following methods to prepare project schedules: arrow networks, activity-on-node, precedence diagram, PERT and bar chart. Determine project schedule for purpose of resource levelling and allocation and time-cost trade-off. Monitor an engineering project for purpose of time and cost control. Understand principles of project organization and contractual relationships. Use computer software for preparing project schedules. |
| Topics Covered | 1. Introduction for management of engineering projects (3 hours). Planning with bar chart (3 hours). Critical path method using activity-on-arrow network (6 hours). Activity-on-node and precedence diagramming (3 hours). Programme evaluation and review technique (3 hours). Resource levelling and allocation (5 hours). Time-cost trade-off (3 hours). Contractual and organizational approaches (3 hours). Time and cost control (3 hours). Engineering contracts (3 hours). Cash flow analysis (3 hours). Engineering administration (4 hours). |
| Class/ tutorial Schedule | Class is held three times per week in 50-minute lecture sessions. There is also a 50-minute weekly tutorial associated with this course. |
| Computer Applications | Microsoft Project is encouraged to be used during the course. |
| Contribution of Course to Meeting the Professional Component | The course prepares students for engineering practice. |
| Relationship of Course to Program Outcomes | Students will be able to prepare a construction plan for an engineering project in the form of CPM network, get the corresponding activity schedule that satisfies a certain specified duration and update schedules in order to get satisfactorily completion. Students will be able to identify and solve engineering problems such as resource allocation, resource leveling and time/cost trade-off. Students will be able to understand engineering practice in procurement of engineering work and professional responsibility through organizational structures and types of engineering contracts. Students will be able to understand impact of engineering in global and economic context through relationship of project cost to its time and how to keep construction cost within a specified budget as a key for a profitable contracting. |
| Textbook(s) and/or Other Required Material | Project Management with CPM, PERT and Precedence Diagramming 3rd Edition, by Moder, J.; Phillips, C. and Davis, E. |
| Prepared by | Prof. Dr. Adel I. Eldosouky <adel_eldosouky @ hotmail.com> |
| Date of Preparation | May 14, 2006 |

Grade Distribution

Mid-term exams                            35%

Lecture Quiz and Attendance          5%

Tutorial                                          10%

Final Exam                                    50%