## Slide 1: Development plan and quality plan for your Project
Objectives:
Scheduling development activities that will lead to the successful and timely completion of the project
Recruiting team members and allocating development resources
Resolving development risks.
Implementing required SQA activities.
Providing management with data needed for project control

## Slide 2: Elements of the development plan
Project products or deliverables:
Design documents specifying dates of completion
Software products (specifying completion date and installation site)
Training tasks (specifying dates, participants and sites).
Project interfaces:
Interfaces with existing software packages
Interfaces with other software and/or hardware development teams (cooperation and coordination links)
Interfaces with existing hardware

## Slide 3: Elements of the development plan
Project methodology and development tools:
to be applied at each phase of the project
Software development standards and procedures
A list should be prepared of the software development standards and procedures to be applied in the project
The mapping of the development process
providing detailed definitions of each of the project’s phases.
descriptions include definitions of inputs and outputs, and the specific activities planned
Project milestones
For each milestone, its completion time and project products are to be defined

## Slide 4: Elements of the development plan
Project staff organization:
Organizational structure: definition of project teams and their tasks
Professional requirements: professional certification, experience in a specific programming language or development tool
Number of team members required for each period of time
Names of team leaders and team members
Development facilities:
Required development facilities include hardware, software and hardware development tools, office space, and other items
Development risks:
Technological gaps – Lack of adequate and sufficient professional knowledge and experience
Staff shortages – Unanticipated shortfalls of professional staff
Interdependence of organizational elements – The likelihood that suppliers of specialized hardware or software subcontractors, for example, will not fulfill their obligations on schedule

## Slide 5: Elements of the development plan
Control methods:
In order to control project implementation, the project manager and the department management apply a series of monitoring practices when preparing progress reports and coordinating meetings.
Project cost estimation:
Project cost estimates are based on proposal costs estimates, followed by a thorough review of their continued relevance based on updated human resource estimates, contracts negotiated with subcontractors and suppliers, and so forth

## Slide 6: Elements of the quality plan
Quality goals:
The term “quality goals” refers to the developed software system’s substantive quality requirements. Quantitative measures are usually preferred to qualitative measures when choosing quality goals because they provide the developer with more objective assessments of software performance during the development process and system testing.
Planned review activities:
The quality plan should provide a complete listing of all planned review activities: with the following determined for each activity
The scope of the review activity
The type of the review activity
The schedule of review activities
The specific procedures to be applied
Who is responsible for carrying out the review activity

## Slide 7: Elements of the quality plan
Planned software tests:
The unit, integration or the complete system to be tested
The type of testing activities to be carried out
The planned test schedule
The specific procedures to be applied
Who is responsible for carrying out the test
Planned acceptance tests for externally developed software:
A complete list of the acceptance tests planned for externally developed software should be provided within the quality plan
Configuration management:
The quality plan should specify configuration management tools and procedures

## Slide 8: Elements of development and quality plans for your projects
The development plan:
Project products, indicating “deliverables”
Project benchmarks/Standards
Development risks
Estimates of project costs
The quality plan:
Quality goals
Note: Based on the above elements prepare a development and quality plan for your projects. The Deadline for submission of the document is 21th of November 2012.