## Slide 1
ARCH 435 PROJECT MANAGEMENT
Introduction to Project Management

## Slide 2
No | Topic | Weeks | Notes
1 | Introduction to Project Management | 1 | 
2 | Project Participants and Life-Cycle | 2 | 
3 | Project Time Planning: Gantt (Bar) Chart | 3 | Assigment 1
4 | Network Model: Activity-On-Arrow (AOA), | 4 | Assigment 2
5 | Network Model: Activity-On-Node (AON), Precedence Diagramming and PERT | 5,6 | Assigment 3
6 | Resource Leveling and Allocation | 7 | Assigment 4
7 | Time-Cost Trade-Offs | 8 | Assigment 5
8 | Financial Management: Cash-flow | 9 | Assigment 6
9 | Construction Contracts | 10 | 
10 | Time & Cost Control | 11 | Assigment 7
11 | Introduction to Value Engineering | 12 | 
12 | Value Engieering Job Plan | 13 | 
13 | Final Exam | 14 | 

## Slide 3: COURSE Grading:
Assignments and Quizzes 30%
Mid-term Exam 25%
Attendance and Participation 5%
Final Examination 40%
TOTAL 100%

## Slide 4: Introduction To Projects
  What is a Project?
  Characteristics of Project.
  Category or Type of Project.
  Example of Projects.
  Project Objectives.
  Project Lifecycle.

## Slide 5
Project Identification:
Organizations perform work. Work generally
involves either operations or projects, although the two may overlap. Operations and projects share
many characteristics; for example they are:
Performed by people.
Constrained by limited resources.
Planned, executed, and controlled.

## Slide 6
Operations and projects differ primarily in that
operations are ongoing and repetitive while
projects are one-off, temporary and unique.

## Slide 7
Projects are undertaken at all levels of an organization.
Can be anything the organization do or want to do;
Can be large or small – or any size in between;
Can last for decades or can be completed in a day;
Can cost any amount of money – from 1 SAR to billions of SAR;
Can involve any number of people – from one single individual to nations.

## Slide 8
What is a PROJECT?
A PROJECT is a temporary endeavor undertaken to create a unique product, service or result.
This definition highlight 5 common characteristics
of projects.

## Slide 9
Temporary means:
1. A Project is a one off event and not an ongoing operation It has a definite beginning and a definite end.
The end is reached when the project’s objectives have
been achieved, or when it becomes clear that the project objectives will not or cannot be met, or the need for the
project no longer exists and the project is terminated.

## Slide 10
An Ongoing Operation |  | A Project
Processing loan application | vs | Developing a software package to process loan application
Day-to-day process of painting cars in an assembly plant | vs | Installing robots to paint cars in an assembly plant
Try to make a guess??? |  | 
Figure 1-1:Difference between a project and an ongoing operation.

## Slide 11
Temporary also means:
2. A project is about the creation of something by a specific time. It has a limited and defined lifespan.
Temporary does not necessarily mean short in duration; many projects last for several years. In every case,
however, the duration of a project is finite; it does not go on forever.

## Slide 12
Unique means:
Projects are unique. A project is different in some way from other product or service.
Projects involve doing something that has not been done
before and which is therefore, unique. A product or service may be unique even if the category to which it belongs is large.
For example, many thousands of office buildings have been
built, but each individual facility is unique - different owner,
different design, different site, different contractors etc.

## Slide 13
4. Projects are about change. It can either be:
- To make a change (to create something new),
- To change the way of doing something.
For many organizations, projects are a mean to make
strategic changes or to respond to changes that cannot be addressed within it’s normal operational limits.

## Slide 14
5. Projects have well defined outcomes.
Projects are critical to the realization of an
organization’s business strategy. They are
implemented - to achieve certain desired goals or
outcomes.

## Slide 15: 5 Characteristics of Project.
One off event.
Limited and defined lifespan.
Projects are unique.
Projects are about change.
Projects have well defined outcomes.

## Slide 16: Category or Type of projects:
Research Projects.
Engineering Projects.
Industrial Projects.
Administrative Projects.
Economic Development Projects.
Physical Development Projects.
Social Projects.
Political Projects

## Slide 17: Examples of projects:
Developing a new product or service.
Effecting a change in structure, staffing, or style of an
organization.
Designing a new transportation vehicle.
Developing or acquiring a new or modified information
system.
Constructing a building or facility.
Building a water system for a community in a developing country.
Running a campaign for political office.
Implementing a new business procedure or process.

## Slide 18
From the list we knew that projects can be carried out by individual, group or organizations. It may be implemented for any one or more of the following
reasons:
Own use;
Public use;
Investment;

## Slide 19: Project Objectives:
Whatever reasons project are implemented, it
must fulfill the following:
Completed on Time (TIME);
Completed within Budget (BUDGET);
Meet the desired criteria in term of - quality, function, return, riskiness, etc. (SCOPE);
These 3 are called “Project Constraints”.

## Slide 20
These project constraints are sometime called the
“Project Management Triangle”.
Figure 2.1: The Project Management Triangle
Change to any of the constraints will change the other.
Scope
Budget
Time

## Slide 21
The three constraints form the boundaries of a
project. It determines the limit of the project.
These boundaries must be defined or made known
before the start of the project. e.g.
  How much money is available for the project?
  When should the project start and be completed?
  What are the scope of the project?

## Slide 22: Project Phases & Project Life Cycle
The idea of a life cycle is a familiar one. We all
experience birth, growth, adulthood, old age
and death at one time or another.

## Slide 23
Like us, projects also have beginnings and ends. It also have period of growth – phases in
which the consumption of money and other
resources rises. These are followed by a
period of stability and then decline in which
the consumption of resources also change.

## Slide 24
Most projects go through similar stages on the
path from beginning to end.
The project is born (its start-up phase) and a
manager is selected, the project team and initial resources are assembled, and the work program are organized. The work gets under way and
momentum quickly builds. Progress is made.
This continues until the end is in sight.

## Slide 25
The whole process or stages of growth in the life cycle of a project can be listed as follows:
  Initiation;
  Planning;
  Executing;
  Monitoring & Controlling;
  Closing

## Slide 26
However, for the purpose of this course, the project life will be divided into 4 phases as follows:
  Project Initiation;
  Project Planning or Design;
  Project Implementation(Execution, Monitoring and Control);
  Project Closing or Completion.

## Slide 27: Phases of Project
Initiation |  |  | 
 | Planning or Design: |  | 
 |  | Execution, Monitoring & Control | 
 |  |  | Closing
Project Life