Creating Project:

You want to start a project file for b with a start date of December , 26 2017 .

MS Project 2010 Setup

The Human Resources department has issues a list of company holidays for 2018. As

project manager, you want to ensure that Project considers these company holidays

when scheduling tasks in your project.

ProjectA+   HOLIDAYS

| X Break | 15/2/2018 | 20/2/2018 |
| --- | --- | --- |

Calendar Setup:

You will now create a calendar for this project by accounting for the extra non-working times reflected by statutory holidays.

- Name the new base calendar. In the Change Working Time dialog box, clickCreate New Calendar. The Create New Base Calendar dialog box opens. Clickthe Create new base calendar radio button, type A+Calendar as the name of thenew calendar in the Name text box, and then click OK.

- change holidays, (non-working days) on this calendar.

- Set  the working times  as follow:

  - for  all working days (Sun,Mon,Tus,Wed,Thu) there are two periods: From 8:00 a.m. to 12:00 p.m. and from1:00 a.m. to 4:30 p.m.

  - Saturday from 8:00 a.m. to 12:00 p.m.

  - set the Friday as a non-working day.

- For Calendar options for this project: “Select “All New Projects”

- For Scheduling options for this project: select “All New Projects”

- For New Tasks Created: select “Auto Scheduled”

- For Duration is entered in: select “weeks”

Click OK when finished

- Check the calendar and ensure you have made no errors when entering the non-working days. Click OK.

- Apply the new A+ calendar to the project. Within the Project Informationbox , select A+ calendarfrom the Calendar pull down menu. Click OK. This assigns the A+Calendar as the base calendar for this project.